## Slide 1
Phase I
Assembly Validation & Storage
Modifications performed, or to be performed ?
Full Chamber Side
Testing
Installation In Chamber
Initial in Chamber
Testing
Couplings with SUS components already evaluated ?
First 2 aLIGO HAM-ISIs installed on Site ?
NO
Shortened Chamber
Side Testing
Phase III
Control & Commissioning
NO
Full SUS install
Install 1 Item
Intermediate
In-Chamber
Testing
SUS Fully Installed?
NO
YES
NO
Final
In-Chamber
Testing
YES
ISI Moved to LVEA
Phase II – Integration Process
YES
YES

## Slide 2
Testing Phase
“IF” Block
Testing Sequence
Installation